Project Schedule

|  |  |
| --- | --- |
| Finished Date | Functionalities |
| 5/4 | - Integrate SSO.  - CRUD lectures. |
| 19/4 | - Live lecture for lecturers: start, stop, chat, control slides. - Live lecture for students: join, leave, chat.  - Audio conference. |
| 26/4 | - Integrate hust-edu APIs.  - Video streaming. |
| 3/5 | Complete all functions. |
| Before thesis defense | - Additional functionalities: replay lectures on demand, integrate other modules.  - Answer questions in form of multiple choice on teacher demand - Detailed documentation. |